AI Mental Health Support System — Build Plan

Context

- Workspace: Empty greenfield project at [/home/theesmithsonian/Desktop/Final_Year](/home/theesmithsonian/Desktop/Final_Year)

- Scope: Full specification in one build, including counselor/admin dashboards, analytics, and live escalation alerts (email + in-app)

- Constraint: No implementation until you explicitly approve

- Delivery preference: Milestone checkpoints — pause after each major module for your review before continuing

Build Delivery Strategy

Cannot be built in one single pass. The full spec spans 10+ modules, two codebases, database migrations, AI safety logic, and live escalation — too large and too safety-critical to dump at once without errors.

How it will work:

- Each milestone produces a runnable, testable slice of the system (not throwaway scaffolding)

- I complete one milestone per session (or continue within a session if scope is small)

- I pause and report what was built, how to run it, and what to test

- You review and say "continue" (or request changes) before the next milestone starts

Milestone checkpoints (your review gates):

| # | Milestone | You test before continuing |
| --- | --- | --- |
| 1 | Foundation — monorepo, Docker, DB schema, health checks | docker compose up works; API /health responds |
| 2 | Auth — register, login, guest, JWT, protected routes | Create account, log in, guest mode, role routing |
| 3 | Assessments — PHQ-9/GAD-7/stress + scoring UI | Complete a questionnaire; see scored results |
| 4 | Distress engine — rule-based + OpenAI classification | Crisis phrases flag correctly in API tests |
| 5 | Chatbot — CBT chat UI + context + disclaimers | Have a conversation; disclaimer visible |
| 6 | Crisis escalation — email, WebSocket, crisis modal | Trigger escalation; counselor gets alert |
| 7 | Student dashboard — mood, charts, journal, check-ins | Dashboard reflects assessment + mood data |
| 8 | Counselor/admin — analytics, high-risk queue, exports | Counselor sees escalations; admin sees stats |
| 9 | Static pages + i18n — resources, emergency, Luganda | All public pages load; language toggle works |
| 10 | Deploy + docs — Docker, Vercel/Render config, README | Production config present; local setup documented |

What "full spec" still means: Every module in the plan gets built — just not blindly in one shot. The end result is the same complete system; the path is controlled and reviewable.

High-Level Architecture

flowchart TB

subgraph client [Client_React_Vite]

Landing[Landing_and_Resources]

Auth[Auth_and_Guest_Mode]

ChatUI[Chat_Interface]

AssessUI[Assessments]

StudentDash[Student_Dashboard]

CounselorDash[Counselor_Admin_Dashboard]

end

subgraph api [Backend_FastAPI]

AuthAPI[Auth_JWT_RBAC]

ChatAPI[Chat_Service]

AssessAPI[Assessment_Service]

DistressEngine[Hybrid_Distress_Engine]

CrisisAPI[Crisis_Escalation_Service]

NotifyService[Notification_Service]

AdminAPI[Admin_Analytics]

WS[WebSocket_Alerts]

end

subgraph external [External_Services]

OpenAI[OpenAI_API]

SMTP[Email_SMTP]

DB[(PostgreSQL)]

end

client -->|HTTPS_REST| api

CounselorDash -->|WebSocket| WS

ChatAPI --> DistressEngine

DistressEngine --> OpenAI

DistressEngine --> CrisisAPI

CrisisAPI --> NotifyService

NotifyService --> SMTP

NotifyService --> WS

api --> DB

Core design principle: Safety-first pipeline on every chat message — rule-based screening runs instantly, then AI classification enriches the result; crisis-level outcomes bypass normal chat flow and trigger escalation before the supportive reply is shown.

Repository Layout (Monorepo)

Final_Year/

├── frontend/                 # React + Vite + Tailwind + Framer Motion

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   ├── layouts/

│   │   ├── hooks/

│   │   ├── services/         # Axios API clients

│   │   ├── context/          # Auth, theme, chat state

│   │   ├── utils/

│   │   └── assets/

│   └── ...

├── backend/

│   ├── app/

│   │   ├── main.py

│   │   ├── config/

│   │   ├── models/           # SQLAlchemy models

│   │   ├── schemas/          # Pydantic request/response

│   │   ├── routes/           # API routers

│   │   ├── services/         # Business logic

│   │   ├── middleware/

│   │   └── utils/

│   ├── alembic/              # DB migrations

│   └── tests/

├── docker-compose.yml        # Postgres + backend (+ optional mailhog for dev)

├── .env.example

└── README.md

Technology Choices

| Layer | Choice | Rationale |
| --- | --- | --- |
| ORM | SQLAlchemy 2.x + Alembic | Mature PostgreSQL support, migration history |
| Auth | JWT access + refresh tokens | Stateless API, mobile-friendly |
| Password hashing | bcrypt via passlib | Standard, secure |
| Email | SMTP (SendGrid/Resend in prod; Mailhog in dev) | Live counselor alerts |
| Real-time alerts | FastAPI WebSockets + DB-backed notifications | In-app counselor alerts without extra infra |
| OpenAI | gpt-4o-mini for chat; structured JSON for classification | Cost-effective, fast, good for structured distress output |
| Charts | Recharts | Lightweight, React-native feel for dashboards |
| Forms | React Hook Form + Zod validation | Matches spec, strong DX |

Database Schema (PostgreSQL)

erDiagram

users ||--o{ assessments : takes

users ||--o{ chat_sessions : owns

users ||--o{ mood_entries : logs

users ||--o{ daily_checkins : completes

users ||--o{ journal_entries : writes

chat_sessions ||--o{ chat_messages : contains

chat_messages ||--o| distress_results : analyzed_by

users ||--o{ escalations : triggers

users ||--o{ feedback : submits

users ||--o{ notifications : receives

users {

uuid id PK

string email

string password_hash

enum role

bool is_anonymous

bool email_verified

int age

string gender

string faculty

int year_of_study

string nickname

timestamp created_at

}

assessments {

uuid id PK

uuid user_id FK

enum type

jsonb responses

int score

enum severity

timestamp completed_at

}

chat_messages {

uuid id PK

uuid session_id FK

enum sender

text content

jsonb metadata

timestamp created_at

}

distress_results {

uuid id PK

uuid message_id FK

enum level

jsonb indicators

jsonb rule_matches

jsonb ai_analysis

timestamp created_at

}

escalations {

uuid id PK

uuid user_id FK

uuid message_id FK

enum level

enum status

text counselor_notes

timestamp resolved_at

}

notifications {

uuid id PK

uuid user_id FK

enum type

string title

text body

bool read

timestamp created_at

}

Privacy notes:

- Guest users get ephemeral accounts (is_anonymous=true) with optional email-less JWT

- Counselor views use pseudonymized identifiers (nickname or Student-XXXX) unless user consented to identifiable escalation

- Chat logs for counselors are access-controlled by role (student, counselor, admin)

Role-Based Access Control

| Role | Permissions |
| --- | --- |
| student | Chat, assessments, own dashboard, mood/journal, feedback |
| guest | Limited chat + crisis resources; no persistent dashboard unless upgraded |
| counselor | High-risk queue, escalations, anonymized analytics, mark cases resolved |
| admin | User management, full analytics export, system config |

Middleware enforces role checks on all /api/admin/* and counselor routes.

Module Build Order (Full Spec)

Even for a full build, dependencies dictate this sequence:

Phase 1 — Foundation

- Scaffold frontend (Vite + React + Tailwind + Router + Framer Motion)

- Scaffold backend (FastAPI, CORS, health check, env config)

- Docker Compose: PostgreSQL + Mailhog (dev email catcher)

- Alembic init + base migrations for all tables above

- Shared .env.example documenting OPENAI_API_KEY, DATABASE_URL, JWT_SECRET, SMTP_*, FRONTEND_URL

Phase 2 — Authentication

- POST /api/auth/register — age, gender, faculty, year, nickname, privacy consent

- POST /api/auth/login, POST /api/auth/logout, POST /api/auth/refresh

- POST /api/auth/guest — anonymous session with limited JWT

- POST /api/auth/forgot-password, POST /api/auth/reset-password

- Email verification flow (token table + SMTP)

- Frontend: landing, register, login, consent modal, protected routes

Phase 3 — Mental Health Assessments

- PHQ-9-like (9 items), GAD-7-like (7 items), stress questionnaire (custom 5–7 items)

- Scoring logic with severity bands: Low / Moderate / High

- POST /api/assessment/submit, GET /api/assessment/results, GET /api/assessment/history

- Frontend: multi-step forms with progress bar, results cards, Recharts summaries

Phase 4 — Hybrid Distress Detection Engine

Rule layer (synchronous, no API cost):

- Keyword/phrase dictionary grouped by category: suicidal ideation, hopelessness, panic, loneliness, self-harm, academic stress

- Regex + fuzzy matching for common variants

- Immediate Crisis flag on high-confidence patterns (e.g., explicit self-harm intent)

AI layer (OpenAI structured output):

- Per-message JSON schema: sentiment, emotions[], distress_level, indicators[], confidence, requires_escalation

- Runs after rule layer; rule Crisis cannot be downgraded by AI

Service: backend/app/services/distress_service.py orchestrates both layers and persists distress_results

Phase 5 — AI Chatbot (CBT-Informed)

- POST /api/chat/message, GET /api/chat/history, GET /api/chat/sessions

- System prompt library in backend/app/services/prompts/:

  - Empathetic, warm, culturally sensitive tone for Ugandan university context

  - CBT techniques: psychoeducation, cognitive restructuring, behavioral activation, coping suggestions

  - Hard constraints: no diagnosis, no replacing therapists, no toxic positivity, mandatory disclaimer

  - Crisis override: when escalation triggered, prepend safety response + resource links

- Context window: last 20 messages from DB; optional summarization for long sessions

- Frontend: mobile-first chat bubbles, typing indicator (Framer Motion), emoji support, disclaimer banner

Phase 6 — Crisis Escalation + Live Notifications

Trigger conditions: distress_level == Crisis OR requires_escalation == true OR rule-layer crisis match

Actions (in order):

- Create escalations record with status open

- Show in-app crisis modal to student with:

  - Kyambogo University Student Counselling Centre contacts

  - Uganda Mental Health hotlines (e.g., Ministry of Health line, local crisis numbers — verify current numbers at build time)

  - Emergency services guidance (999)

- Email alert to configured counselor distribution list (COUNSELOR_ALERT_EMAILS)

- In-app notification to all counselor role users via WebSocket + notifications table

- Log full audit trail (who was alerted, when, distress snapshot)

Counselor workflow:

- Real-time alert badge on dashboard

- High-risk queue with severity, timestamp, pseudonymized student ID, distress indicators

- Mark as acknowledged / resolved with optional notes

Phase 7 — Student Dashboard

- Mood tracker (daily emoji/scale entries → line chart)

- Assessment history + trend charts

- Weekly wellness summary (computed from mood + chat sentiment aggregates)

- Recommended coping activities (rule-based from latest assessment + distress patterns)

- Recent chat session list

- Mood journaling page

- Daily emotional check-in widget

- Optional: Web Speech API voice-to-text on chat input

Phase 8 — Counselor/Admin Dashboard

- Anonymized statistics: engagement rates, risk distribution, common stress triggers (aggregated from distress indicators)

- Faculty-based trends (from registration data, aggregated only)

- Export CSV/PDF reports

- User management (admin): activate/deactivate, role assignment

- Chat interaction review (counselor: escalation-linked sessions only; admin: broader with audit)

Phase 9 — Static Pages + Resources

- About, Mental Health Resources, Emergency Support (always accessible, no auth required)

- Ethical AI disclaimer on every chat session

- Privacy policy + consent forms

Phase 10 — Deployment + Documentation

- Dockerfile for backend; Vercel config for frontend

- render.yaml or Railway config for backend

- Supabase-compatible DATABASE_URL or managed Postgres

- OpenAPI/Swagger auto-docs at /docs

- README with local setup, env vars, deployment steps

Crisis Escalation Flow

sequenceDiagram

participant Student

participant ChatAPI

participant DistressEngine

participant OpenAI

participant CrisisService

participant EmailSMTP

participant CounselorWS

participant DB

Student->>ChatAPI: POST /chat/message

ChatAPI->>DistressEngine: analyze(text)

DistressEngine->>DistressEngine: ruleBasedScreen()

DistressEngine->>OpenAI: structuredClassification()

OpenAI-->>DistressEngine: distress_level + indicators

DistressEngine->>DB: save distress_result

alt level is Crisis or requires_escalation

DistressEngine->>CrisisService: triggerEscalation()

CrisisService->>DB: create escalation

CrisisService->>EmailSMTP: alert counselors

CrisisService->>CounselorWS: push notification

CrisisService-->>Student: crisis modal + resources

end

ChatAPI->>OpenAI: generateCBTResponse(context)

OpenAI-->>ChatAPI: supportive reply

ChatAPI-->>Student: message + safety metadata

AI Prompt Engineering Strategy

Store prompts as versioned templates (not hardcoded strings scattered in code):

System prompt pillars:

- Identity: supportive digital wellness companion for Kyambogo students

- Tone: warm, calm, non-judgmental, culturally aware (academic pressure, family expectations, financial stress common in Ugandan context)

- CBT toolkit: thought challenging, activity scheduling, grounding, breathing, problem-solving steps

- Safety rails: never diagnose, never prescribe, encourage professional help when distress is moderate+

- Mandatory footer disclaimer on first message of each session

Classification prompt (separate, low temperature):

- Return strict JSON only

- Explicit crisis criteria aligned with WHO self-harm/suicide risk language

- Conservative bias: when uncertain, escalate rather than under-classify

Frontend UI/UX System

Design tokens (Tailwind config):

- Palette: soft blues (#E8F0FE, #6B9BD1) and purples (#EDE7F6, #9575CD)

- Rounded cards (rounded-2xl), soft shadows, generous padding (p-6, gap-6)

- Mobile-first breakpoints; bottom nav on mobile, sidebar on desktop

Key pages:

| Page | Route |
| --- | --- |
| Landing | / |
| About | /about |
| Resources | /resources |
| Emergency | /emergency |
| Login/Register | /auth/* |
| Chat | /chat |
| Assessments | /assessments |
| Student Dashboard | /dashboard |
| Mood Journal | /journal |
| Counselor Dashboard | /counselor |
| Admin Panel | /admin |

Accessibility: semantic HTML, ARIA labels on chat input, keyboard navigation, sufficient color contrast, prefers-reduced-motion respect for Framer Motion

Security and Ethics Checklist

- HTTPS everywhere in production; secure cookies for refresh tokens (httpOnly, sameSite)

- Rate limiting on auth and chat endpoints (slowapi)

- Input sanitization; max message length

- bcrypt password hashing; JWT short expiry (15 min access, 7 day refresh)

- Privacy consent required at registration; guest mode clearly explained

- Data retention policy documented; admin export audited

- Chatbot never claims clinical authority — enforced in prompt + UI disclaimer

- Crisis content never logged in plain text in application logs (redact in logger middleware)

Optional Features (Included in Full Build)

| Feature | Approach |
| --- | --- |
| Voice-to-text | Browser Web Speech API on chat input |
| Mood journaling | journal_entries table + rich text/markdown lite |
| Daily check-ins | daily_checkins table + dashboard widget |
| Push notifications | Web Push API (service worker) for check-in reminders — basic v1 |
| Appointment booking | Link-out to Kyambogo counselling booking or simple request form stored in DB |
| Multi-language | i18n with react-i18next; English default + Luganda strings for key UI and crisis resources |

API Surface (Complete)

Auth: register, login, logout, refresh, guest, verify-email, forgot-password, reset-password

Assessment: submit, results, history

Chat: message, history, sessions

Mood/Journal: POST /api/mood, GET /api/mood/history, POST /api/journal, GET /api/journal

Check-in: POST /api/checkin, GET /api/checkin/streak

Crisis: GET /api/crisis/resources, GET /api/escalations (counselor), PATCH /api/escalations/{id} (counselor)

Admin: GET /api/admin/statistics, GET /api/admin/high-risk-users, GET /api/admin/export, user CRUD

Notifications: GET /api/notifications, PATCH /api/notifications/{id}/read, WebSocket /ws/counselor

Feedback: POST /api/feedback

Testing Strategy

- Backend: pytest for auth, assessment scoring, rule-based distress, escalation triggers (mock OpenAI)

- Frontend: Vitest + React Testing Library for forms and crisis modal

- Manual safety testing: scripted crisis phrases must always trigger escalation

- Load: basic locust script for chat endpoint (optional)

Deployment Topology

flowchart LR

Vercel[Vercel_Frontend] --> Render[Render_Railway_FastAPI]

Render --> Supabase[Supabase_PostgreSQL]

Render --> OpenAI[OpenAI_API]

Render --> SendGrid[SendGrid_SMTP]

- Frontend env: VITE_API_URL

- Backend env: all secrets via platform secret manager

- Docker Compose for local dev mirrors production services

Risk Mitigation

| Risk | Mitigation |
| --- | --- |
| OpenAI downtime | Graceful fallback: rule-based distress still works; canned supportive responses for chat |
| False negative on crisis | Rule layer cannot be overridden; conservative AI classification |
| API cost | gpt-4o-mini, message length limits, classification on user messages only |
| Counselor email delay | In-app WebSocket alert as primary; email as backup |
| Regulatory/ethics | Disclaimers, consent, no diagnosis, human escalation path always visible |

Estimated Effort

Full spec as described: 6–8 weeks for a solo developer, 3–4 weeks for a small team (2–3), assuming OpenAI API access and verified Uganda/Kyambogo crisis contact details are available before Phase 6.

What I Need From You Before Implementation

- Explicit permission to start building (per your earlier instruction)

- OpenAI API key (or confirmation you'll add it to .env locally)

- Counselor alert email address(es) for Kyambogo counselling staff

- Verified hotline numbers for Uganda mental health resources (we will placeholder then update)

- Initial counselor/admin account credentials strategy (seed script vs manual creation)